HSES Management Plan

(Title)  Contract

between Xxx  and

Sakhalin Energy Investment Company Ltd

This is a  Controlled  Uncontrolled copy.

| Rev. No | Reason For Revision | Signature Contractor Representative | Signature Contract Holder SEIC |
| --- | --- | --- | --- |
| Rev.0 |  |  |  |

# Introduction

The purpose of this document is to provide the demonstration of the means by which SEIC and xxx have identified the HSES risks and shall provide the controls of these HSES risks.   This document is arranged to address HSES issues by element as they appear in the SEIC HSE Management System (HSE-MS).

The scope of work under Contract comprises the following:

- xxx

- xxx

The scope of work under Contract is carried out at the following locations:

- xxx

- xxx

An Hazards and Effects review on the scope of work was performed by the Contract Holder and Contractor (appendix C) to evaluate the risks and identify necessary controls to reduce the risks to as low as reasonably practicable and is the basis for the HSES Management Plan.

SEIC Contract Holder is

SEIC Company Site representative at Work location is

SEIC Line HSES representative is

Contractor Representative is

Contractor Site Manager at Work location is

Contractor HSES advisor is

GUIDANCE (delete once read)

The HSES Management Plan should be a common Contractor – SEIC document to assure the main risk, controls, activities and applicable documents are identified and implemented.

This model Contract HSES Management Plan assists Contractor and Contract Holder in preparing an HSES Management Plan that meets SEIC requirements.

Listed activities and applicable documents are for guidance.  This model is based on larger construction / maintenance contracts with a site manager, foreman and HSES advisor on (or near) site.

Adapt this model as it suits you.

The GREY lines are not to be modified by contractor.

This Plan / Management System should list:

- Activities with impact on HSES performance (e.g. vehicle maintenance, inspection of tools, communication, training),

- Activities to verify controls are in place or undertaken (e.g. site inspections, alcohol checks, Permit To Work audits).

- Documents that control medium and high-risk activities (e.g. land transport vehicle standard, specific work instructions, training matrix).

- The supporting documents that provide proof of implementation (e.g. vehicle maintenance record, training records).

As Contract Holder you should request regular proof (the supporting documents) of actions across the different HSES elements to assure the whole HSES system is working.

# Activities to be implemented

| Action | Resp. | Frequency | Output |
| --- | --- | --- | --- |
| Leadership and Commitment |
| Site manager and some employees do a workplace inspection1 | Contractor Rep. | Weekly | Inspection report |
| Contractor Rep. does workplace inspection1 and participates in HSES meeting on each site | Contractor Rep. | Monthly | Inspection report |
| Contractor Rep. discusses implementation of the HSES Mgmt Plan and any issues with senior contractor leadership team. | Contractor Rep. | Monthly | MoM |
| Contract Holder and Company Site Representative with some employees do each workplace inspection1 on each site. | Company Site Rep. | Quarterly | Inspection report |
| Contract Holder meets Contractors staff on site (to praise, explain priorities, hear problems) | Contract Holder | Half-yearly | Attendance sheets |
| Contractor Representative and Contract Holder shall lead medium incident investigation. Contract Owner shall lead high risk and potential significant incident investigation. | Contract Holder | As applicable | Incident report |
| 1 Workplace inspection: Any workplace can be inspected, advice is to see with foreman which jobs pose most risk. Important is not only to inspect the worksite (safe working methods, housekeeping), verify the work permit (identified hazards and controls in place, additional documents such as work method statement, MSDS or warning labels, drawings), tools & equipment but also to speak with employees to see if everything is clear to them, if they know the closest muster point, ff equipment, person in charge, scope of work and location of controls in place (M/E/I) and any hazards they see. |
| Policy and Strategic Objectives |
| Implement specific HSES improvement activities. | Contractor Rep. | See appendix F |  |
| Organisation, Responsibilities, Resources, Standards |
| Obtain approval for new key personnel by SEIC before mobilisation | Contractor Rep. | Before mobilisation | Approval |
| Obtain approval from Contract Holder of new “medium and high risk activity” subcontractor and review all HSES controls needed are in place before mobilisation. | Contractor Rep. | Before mobilisation | Approval and premobilisation inspection |
| Risk Management |
| HSES advisor with some personnel do perform ISSOW audits and workplace inspection1 | HSES advisor | Daily | Inspection report |
| Continuous supervision of high-risk works in accordance with Job Hazard Analysis. | Site manager | As applicable | Job Hazard Analysis |
| Planning and Procedures |
| HSES meeting on site (discuss work instructions, feedback on incidents, feedback STOP cards, recognition, etc). | Site Manager | Weekly | Attendance sheets |
| Test emergency plans at various locations and various scenario’s (HSES). | Contractor Rep. | See appendix F | ER Drill report |
| Implementation and Performance monitoring |
| Alcohol checks. | Site manager | Regular | Log sheet |
| Specific inspections (tools, lifting equipment, PPE, health, security, environment). | HSES advisor | See appendix F | Inspection report |
| HSES advisor inspects office/base medium and high-risk subcontractors (journey mgmt, vehicle maintenance and condition, training, tools, lifting equipment, PPE, health, security, environment). | HSES advisor | Quarterly | Inspection report |
| Implementation Road Safety Journey Management records and application procedure, Seasonal awareness and equipment - winter tyres/dust, Medical check drivers, Visual inspection vehicles – leaks / cracks windows, etc Correct filling out waybill and checklists, Emergency equipment: fire extinguisher, warning triangle, first aid kit 5 Life saving Rules (seat belt, speed, no telephone, defensive driving training) | Contractor Rep. | Quarterly (see appendix F) | Note to file |
| Verify Medical Fitness and Emergency Response Medic on site knows medical condition all staff, New staff have RF medical examination AND card vascular risk, body mass index and medicine use reviewed. First Responder training all staff Sufficient Designated First Aider for 4 minute response including AED on every work location Medic approved by SEIC health. | Contractor Rep. | Yearly (see appendix F) | Filled out Health Checklist for contractors |
| Performance reporting as per appendix G. | Contractor Rep. | Monthly | Report |
| Yearly compliance reporting as per appendix H. | Contractor Rep. | Yearly | Appendix H filled out |
| Report all First Aid, Medical Treatment, Lost Time Injuries and potential high or significant incidents (fatality) within 24Hrs. Report all occupational illnesses . | Contractor Rep. | As applicable | Incident Notification |
| Audit and Review |
| Business Performance review with contractor: KPI, incidents, audits and improvement of high risk activities, implementation of HSES Mgmt Plan, but also environmental impact in our purchasing, health statistics, appropriate security measures, effective HSES supervision and inspection, feedback STOP and HAZID cards. | Contract Holder | Quarterly | Review |
| Feed review back to employees. | Contractor Rep. | Quarterly | Minutes of Meeting |
| HSES audit | HSE line rep. | Yearly | Audit report |
| Review and update HSES Management Plan. | Contract Holder | Yearly | Signed Plan |
| Contractor performs internal risk based process audits (at least every subcontractor and one road safety audit per year, include senior management). | Contractor Rep. | See appendix F | Audit report |

# Applicable documents

At least the important relevant Contractor HSES documents and SEIC standards and procedures are to be listed here. List also if relevant (Inter)national legislation or standards.

## Policies and Strategic Objectives

In addition to SEIC and Contractors HSES policies the following shall apply:

- Contractor does not pay incentives or apply penalties, which may cause unsafe behaviour such as speeding, working excessive hours, overloading of vehicles, continuation of work with defective vehicles or lack of PPE.

- Any work that does poses an immediate threat to personnel, assets or the environment can be stopped by anyone.

- Contractor or its subcontractors does not employ anyone who has been previously dismissed from SEIC project for infringements relating to alcohol/ drug abuse, seatbelts, speeding or other serious infringement.

- North of Dolinsk and Tomari districts, personnel is not permitted to fish, gather or hunt. In the south, personnel may fish with a licence, but not gather or hunt.

## Organisation, roles and responsibilities, competence

In appendix A the organisational chart and roles and responsibilities are defined for the key roles with respect to HSES in the activities carried out under the contract.   HSES critical positions are to be listed in appendix C and training / competency requirements in Appendix B.

## Equipment

Appendix E has a detailed maintenance plan. Equipment shall comply with the Standards.

## Subcontractors

Appendix D details the interface and controls with sub-contractors. All subcontractor personnel working on-site must participate in the HSES meetings and be regularly also inspected.

## Applicable standards and required documents

| SEIC Standards and procedures | Required Contractor documents | Responsible |
| --- | --- | --- |
| Key Performance Indicators SEIC Life Saving Rules | HSES policy | Contractor Rep. |
|  | Induction training material Training Plan | HSES advisor |
| Medical Fitness, Medical Conditions of Contract | Fitness to work Certificates | Contractor Rep. |
| Alcohol & Drugs / Smoking | Alcohol check procedure | HSES advisor |
| Personal Protective Equipment | PPE logbook | HSES advisor |
| Road Transport HSE Mgmt / Land Transport Vehicle / Drivers and Driving / Loads Transport By Road / IVMS | Journey Mgmt Procedure Maintenance Records | X |
| Cranes & Lifting Equipment / Lifting Operations Over Live Process Areas | Register of Lifting Equipment, Lifting Plans, Maintenance records | X |
| Hazards & Effects Mgmt Process / Permit to Work / Toolbox Talk / Hazardous Work | Specific instructions for high risk work Permit to work system (if not provided by SEIC) | X |
| Chemicals Management | List of chemicals and controls for storage, use and disposal (MSDS) | X |
| Waste Management | Waste administration, permit & licenses, responsibilities, reporting | X |
| Incident reporting | Incident logbook, action tracking | HSES advisor |
| SEIC site emergency plans, fire safety checklist | Emergency response plan addressing diverse issues (injuries, spills) | HSES advisor |
| (Inter)national standards or legislation | Comments | Responsible |

Appendix A		Organisation, roles and responsibilities

| Employee | Foreman | Site Manager | HSES advisor | Contractor Rep. | Company Site Rep | Contract Holder |
| --- | --- | --- | --- | --- | --- | --- |
| Looks after his own safety and the safety of anybody around him. Apply procedures, rules, regulations and instructions. | Implement HSES Mgmt Plan on work location | Implement HSES Mgmt Plan on site | Establish and maintain the HSES Management Plan. | Implement HSES Mgmt Plan | Checks implementation by Contractor on site | Checks overall implementation of HSES Mgmt Plan |
|  | Daily workplace inspections | Weekly workplace inspections | Daily workplace inspections | Quarterly workplace inspection | Monthly workplace inspections, inspection of equipment at arrival |  |
|  | Supervise subcontractors | Subcontractors mobilization and execution of work | HSES evaluation subcontractors | Obtain approval new subcontractors |  | Approval of subcontractors |
| Attend toolbox meeting | Give toolbox talk |  | Check toolbox |  | Attend toolbox to verify quality |  |
| Attend HSES meeting | Participate in HSES meeting | Organize weekly HSES meeting | Feed weekly HSES meeting | Attend regularly HSES meeting | Attends every 6 months Contract site HSES meeting |  |
| Report incidents | Assist in incident (investigation) | Incident notification Lead low risk incidents investigation | Incident report, assist incident investigation | Lead – participates in M/H risk incident investigation | Lead – participates in M/H risk incident investigation | Lead – participates in M/H risk incident investigation |
|  |  |  | Audits, Report performance | Provides input to Management Review | Participate in management Review | Leads management Review |

Specific responsibilities for security:			Specific responsibilities for environment / waste:				Specific responsibilities for health:

Appendix B		Training & Competence matrix (incl. subcontractor staff)

| Course (list at least all HSES critical positions – see appendix c) | Cy / site induction incl. Life saving Rules | Labour protection | RTN for Mgrs | RTN Hosting & lifting | RTN Waste Mgmt | Fire fighting | First Responder | Designated first aid | Chemical Handling | Waste requirements | Safety for supervisors | Defensive driving | Incident investigation | HUET (helicopter) | Cold water (boats, outside railing | Elec. safety L1/2/3/4 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mandatory / Recommended | M | M | M | M | M | M | M | M | R | R | R | M | R | M | M | M |  |
| Provided by SEIC | X |  |  |  |  |  |  |  | X | X | X | X | X |  |  |  |  |
| Provided by Contractor | X | X | X | X | X | X | X | X |  |  |  |  |  | X | X | X |  |
| Contractor Representative | X | X | X |  | X |  |  |  |  | X |  |  |  | X | X |  |  |
| Site manager | X | X | X | X | X | X | X |  |  | X | X |  | X | X | X |  |  |
| Foreman | X | X | X | X | X | X |  | X | X |  | X |  |  | X | X | X |  |
| Employees | X |  |  |  |  | X | X |  | X |  |  |  |  | X | X | X |  |
| Electricians | X |  |  |  |  |  |  | X |  |  |  |  |  | X | X | X |  |
| Drivers | X |  |  |  |  |  | X |  |  |  |  | X |  | X | X | X |  |
| HSES staff | X | X | X | X | X | X |  |  | X | X | X |  | X | X | X | X |  |
| Crane operators / Riggers | X |  |  | X |  | X | X |  | X |  |  |  |  | X | X |  |  |

Appendix C		Hazards & Effects Register

| Contract Activities | Hazard / Threat | Incident (hazardous event / consequences) | Risk | Preventive Controls | Controls to mitigate / Recovery | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- |
| On- and offsite | Something with potential to harm - form of energy / condition which can cause a hazard to be released | Occurrence where the hazard is released and out of control / potential outcomes arising from the hazardous event | Potential consequence x likelihood (without controls in place) | Controls which can prevent the hazard to be released | Controls which can minimise the consequences and regain control / controls which can treat the consequences | Staff that ensures controls are and remain in place |

| HSES critical positions | Mode 3 activities |
| --- | --- |
| Equipment operator | Electrician | Scaffolder | Etc | Etc |  |
| Crane Operator | Driver | Rigger | Etc | Etc |  |

Appendix D		Subcontractor Management

| Subcontractor name | Mode | Scope of Work | Size Workforce | Equipment | Applicable Standards/ Procedures | Work sub-subcontracted? | Responsible to supervise | Specific compliance activities and controls |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3S | 2 | Freight forwarding on Sakhalin |  |  |  |  |  | Xxx / Also supervised by SEIC |

Mode 1: Under direct supervision and control of contractor.     Mode 2: Contractor verifies functioning of HSES management of Subcontractor, compliance to Contractual requirements (e.g. SEIC standards).

Mode 3: No controls imposed nor incident or hours worked reporting (only if Mode 1 or 2 are impossible or not practical)

Appendix E		Operation and maintenance of equipment

| Equipment (specification) | Required competence to operate | Inspection before use or mobilisation | Maintenance / Inspection frequency | Type of Maintenance / Inspection | Responsible for Maintenance / Inspection | Supporting Maintenance / Inspection document |
| --- | --- | --- | --- | --- | --- | --- |
| Vehicles | Defensive driving, driving license, 4 years experience | Medical check driver, daily check vehicle | Per manufacturer and RF requirements |  | Land transport vehicles SEIC Standard |  |
| Wire rope, slings, shackles, hooks, masterlinks and spreader bars. | Operators certified to use (RF requirement) | Yes | 6 months | Visual inspection | Mechanical Engineer | Test Certificates |
| Loose lifting appliances (chain-blocks, pull-lifts, wire rope hoists, etc) | Operators certified to use (RF requirement) | Yes | 6 / 12 months | Visual / load test | Mechanical Engineer | Test Certificates |
| Crane | Operators certified to use (RF requirement) | Yes | 12 months / 3 years | Visual / load test | Mechanical Engineer | Test Certificates/Record of inspection |
| Forklift truck | Operators certified to use (RF requirement) | Daily checks | As per manufacturers recommendations and RF requirements | As per manufacturers recommendations | Driver/Chief Mechanic | Test Certificates/Record of inspection |
| Specific tools |  |  |  |  |  |  |

Appendix F		Yearly Planning

| Activity | Responsible | Jan. | Feb. | March | April | May | June | July | Aug. | Sept. | Oct. | Nov. | Dec. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Inspections | HSES | Equipment and tools | Health | Road safety |  | Security (clean desk, access and material control, apartments) | Road Safety | Equipment and tools |  | Road Safety | Environment (soil or water contamination, waste) |  | Road safety |
| Topic HSES meeting | HSES | Specific work instruction for high risk work |  | Specific work instruction for high risk work | LSR | Specific work instruction for high risk work | Summer driving (dust) | Specific work instruction for high risk work |  | LSR | Specific work instruction for high risk work | Winter driving (ice, slippery) | Specific work instruction for high risk work |
| Emergency drill2 | HSES | Security |  | Medivac from site |  | Spill |  | Medivac from road incident |  |  |  |  |  |
| HSES process checks | Contractor Rep. | Competence & training |  | Implementation actions incidents and audits |  | Hazard analysis |  | Road safety |  | Leadership | Heath | Subcontractor mgmt |  |

- Type and number of drills depend on the scope of work, number of work locations and risks: security company (bomb threat), Offshore work (man over board), pipeline (lost car), etc.

| Specific improvement activities in year xxxx | Responsible | Target Date for completion | Output |
| --- | --- | --- | --- |
| Train staff in intervention / STOP |  |  |  |

| Pre-Mobilisation activities | Responsible |
| --- | --- |
| Road safety compliance inspection using Road Safety Standards compliance questionnaire | Contract Holder |
| Health compliance inspection using Health checklist for contractors | Contract Holder |
| Submit compliance report for those processes to be verified before commencement of work (appendix I) | Contractor Rep. |
| Obtain approval for key personnel | Contractor Rep. |
| Obtain approval from Contract Holder of “medium and high risk activity” subcontractor and review all HSES controls needed are in place before mobilisation. Use Subcontractor management checklist | Contractor Rep. |
| Verify Contractor has required waste permit (licenses, limits, etc) | Contract Holder |

Appendix G		KPI and reporting requirements

| KPI | Target | Reporting requirements | Monthly | Quarterly |
| --- | --- | --- | --- | --- |
| TRCF |  | Manhours worked (for all activities under HSES influence including subcontractors) | X |  |
|  |  | KM driven | X |  |
|  |  | Fuel consumption and sulphur content for power generation and ships | X |  |
|  |  | Description of all reportable cases and perceived risks | X |  |
|  |  | Status of the HSES Management Plan, |  | X |

Appendix H		Demonstrate compliance

CONTRACTOR shall demonstrate compliance for the processes listed below (including “high and medium risk” subcontractors)

| Compliance Issue | Timing | Evidence | Yes / No / N.A. | Signature Contractor | Agreement Company |
| --- | --- | --- | --- | --- | --- |
| Competence, training and communication | Before commencement of work followed by yearly | Evidence that all personnel, including subcontractors have received the appropriate training as per training matrix in Appendix B of this plan. This specifically includes work location Supervisors who have been trained in permit to work, safety for supervisors and journey management. |  |  |  |
|  |  | Contractor confirms that current workforce, including subcontractors, does not include anyone who has been previously dismissed from SEIC project for infringements relating to alcohol abuse, seatbelts, speeding or other serious infringement. |  |  |  |
|  |  | Contractor and their subcontractors confirm agreement for prompt removal of staff in line with the Company’s Consequence Management |  |  |  |
| Hazards & Effect management | Before commencement of work followed by yearly | Specific work instructions have been developed, and rolled out for high risk work. |  |  |  |
|  |  | Contractor confirms full time supervision for each high-risk work location by supervisors who have been trained ISSOW, safety for supervisors and/or journey management as applicable. |  |  |  |
|  |  | Contractor and all it subcontractors confirm that they do not pay incentives or apply penalties which may cause unsafe behaviour such as speeding, making excessive working hours, overloading of vehicles or continuation of work with defective vehicles or lack of PPE. |  |  |  |
| Health | Before commencement of work followed by yearly | Evidence that Drug and Alcohol testing has been undertaken for drivers, at gates regularly intervals, following incidents. |  |  |  |
|  |  | Evidence that Medical Examination of each Employee takes place at least every two years incl. cardiovascular risk, body mass index and review of medicine use. |  |  |  |
| Subcontractor management | Before commencement of work followed by yearly | Contractor has records of all subcontractor personnel employed on the site |  |  |  |
|  |  | Contractor confirms that all subcontractor companies involved in high/ medium risk work associated with this contract have been approved by SEIC |  |  |  |
|  |  | Evidence that Journey Management procedures have been applied to subcontractors. Applicable restrictions on speed and use of vehicles are monitored and enforced by the contractor. |  |  |  |
|  |  | The Contractor undertakes this compliance reporting on medium and high-risk mode 2 subcontractors related to this contract. |  |  |  |
| Maintenance and inspection of tools, equipment and facilities | Before commencement of work followed by yearly | Evidence is available that all tools, plant and equipment are listed and regularly maintained and inspected. |  |  |  |
|  |  | All plant, equipment and vehicles on the contract have been offered for inspection and have been issued with a valid Site Access Pass. |  |  |  |
| Emergency response | Before commencement of work followed by yearly | An ER Drill Plan is available showing the type and number of drills appropriate to the main risks, and number of work locations associated with this contract. |  |  |  |
|  |  | Emergency response manual is available at work locations. There is sufficient number of designated first aiders and first aid boxes. Staff familiar with equipment and procedures. MER drills carried out as per plan. |  |  |  |
| Compliance with RF law | Annually | Evidence is available for the roll out of SEIC Life Saving Rules and SEIC Consequence Management to all contractor and subcontractor staff working on this contract. |  |  |  |
|  |  | Procedure on reporting incidents to RF authorities is available and there are associated records on incidents. |  |  |  |
|  |  | Evidence that managers and supervisors have received Labour law and industrial safety training. |  |  |  |
| Environment | Annually | Records are available on quantities of waste produced, chemicals used and fuel consumed |  |  |  |
| Implementation of learning’s from audits and incidents | Annually | Evidence is available that the Contractor implements actions from inspections, incidents and audits. |  |  |  |
| Audit and review. | Annually | Detailed yearly review of all HSES aspects (main risks, performance, documents, activities) has been undertaken by the contractor. |  |  |  |
| Security | Annually | Evidence is available of security inspections and checks. |  |  |  |

| Road safety (Annually) | Yes / No / N.A. | Signature Contractor | Agreement Company | Road safety (Annually) | Yes / No / N.A. | Signature Contractor | Agreement Company |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Legal requirements |  |  |  | Does the vehicles comply with relevant RF traffic law? |  |  |  |
| Does the vehicles comply with relevant GOST standards? |  |  |  | Do vehicles transporting hazardous goods meet the RF law? |  |  |  |
| Journey management |  |  |  | Drivers |  |  |  |
| Are trucks inspected with regard to their load securing ability? |  |  |  | HGV - Do drivers have a proper C and E license? |  |  |  |
| Are there established routines in place to deal with emergencies? |  |  |  | Are the pre-trip medical examination done for all driver? |  |  |  |
| Does the contractor have the required insurance? |  |  |  | Are all drivers over the age of 21 years and at least 2 years? |  |  |  |
| Does the contractor have his or her own JM Procedure in place? |  |  |  | Have drivers' been informed of the SEIC alcohol and drug policy? |  |  |  |
| Is appropriate comm.. equipment provided for JM and remote work locations? |  |  |  | Have drivers' passed an SEIC approved Defensive Driving Course? |  |  |  |
| Have Journey Managers been trained in Journey Management? |  |  |  | Have the drivers' been provided first aid training? |  |  |  |
| Have IVMS been installed in the vehicles (used for more than 3 months)? |  |  |  | Have all drivers been through the medical examination? |  |  |  |

| Vehicle Condition Monitoring checklist (to be done for each vehicle annually) |
| --- |
| Vehicle type Number plate Location used Km reading |
| Any other comments: |
| # | Check items (LV = Light Vehicles, Mini Buses and Pick-Up Trucks; Bus = Heavy Buses; HGV = Trucks and trailers) | LV | Bus | HGV |
| 1 | Vehicle documentation (technical passport and insurance). |  |  |  |
| 2 | Driver documentation (DD Training and Medical). |  |  |  |
| 3 | Left hand drive vehicle. |  |  |  |
| 4 | Driver positioned FULLY behind the front axle. UAZ minibus and Jeep are banned. |  |  |  |
| 5 | Vehicle lights (including headlights, rear lights, sidelights, brake lights, reversing lights, indicators, hazard warning lights etc). |  |  |  |
| 6 | Horn and Back up alarms (including noise level checks). |  |  |  |
| 7 | Condition of windscreen, side windows and all mirrors, including no obstructions to drivers field of view. |  |  |  |
| 8 | Seat condition and mounting (including bolts and brackets etc). |  |  |  |
| 9 | Seat belts condition (including verification of anchor point integrity) Seatbelts fitted to all useable seats? |  |  |  |
| 10 | 1 (Bus 2) Fire extinguisher(s) of 2 kg, 1 (Bus 2) first aid kit(s), reflective vest and 1 (Bus & truck 2) warning triangle(s). |  |  |  |
| 11 | Wheels and Tyres (damage, correct type, size, condition and tread depth). |  |  |  |
| 12 | Service brake and hand brake condition. |  |  |  |
| 13 | Air brake stroke (including emergency stop test). |  |  |  |
| 14 | Steering free play including steering rack and ball joints. |  |  |  |
| 15 | Buses emergency doors in working order, accessible and unblocked, also hammers to break windows in case of an emergency. |  |  |  |

# Text boxes

TRAINING

* RTN: Managers, HSE focal points, Supervisors involved in monitoring hazardous/harmful activities: Performing construction or maintenance of hazardous facilities. Personnel managing and handling hazardous waste.

* Fire fighting: mandatory for contractor personnel involved in fire hazardous operations (welding, grinding etc), especially if it is under PTW

* First Responder: Mandatory for all staf.

* Designated first aid: Min. 2 per worksite or 1 per 50 staff. 4 minute response time. First aid box.

* Waste management: all staff involved in waste management, e-learning;

* Chemical handling: Mandatory for all personnel liable to work with chemicals as part of their day-to-day duties. е-learning

* E-learning: contact to Contract Holder (CD available by HSES management of contracts

* STOP / Defensive driving / Incident investigation / safety for supervisors: contact Contract Holder or C-HSES safety department

* Electrical Safety L1: office staff, L2: (equipment) operators, mechanics, instrum, drivers, L3: elec

* LSR: see contractor website for training material

* Hosting and lifting: Contact SEIC Hoisting and lifting Technical authority: E.Volkov.